On-Prem Deployment Configuration

New Site: Customer2

CogniWatt Customer Platform — Backend API + Web/Desktop UI

Prepared 2026-09-08

# 1. Overview

This deployment consists of two components that must be stood up on the new on-prem network, which has outbound internet access:

- Backend — Customer-API (Python / FastAPI), source at C:\Yesu\CustomerAPI\Customer-API

- Frontend — coginiwattcustomer (Flutter, web + desktop/mobile), source at C:\Yesu\coginiwattcustomer

Because the site has internet access, externally hosted integrations (SCADA dashboard, Zoho, etc.) remain reachable without additional network changes such as a VPN or air-gap bridge.

# 2. Site Details

| Key | Value | Notes |
| --- | --- | --- |
| Site name | Customer2 |  |
| API domain | api.customer2.cogniwatt.com | Needs a valid TLS cert (e.g. Let's Encrypt) and a reverse proxy in front of the app server. |
| Database host | 10.x.x.x | INCOMPLETE — only a partial address (“10.x”) has been provided. Full private IP required before this can be deployed. |
| Internet access | Yes | Confirmed — outbound internet reachable from this network. |

Still needed before this configuration is final:

- Full database host IP (e.g. 10.20.1.15)

- Database password for the new Postgres instance

- SMTP/notification email account for this site (address + app password)

- Whether this customer needs Zoho integration, SMS/OTP delivery, or a site-specific SCADA feed URL

# 3. Backend Configuration — Customer-API .env

Copy .env.example to .env on the new server and set the following. Values shown as <PLACEHOLDER> are still outstanding (see Section 2).

## 3.1 Database (required, PostgreSQL)

| Key | Value | Notes |
| --- | --- | --- |
| DB_HOST | <10.x.x.x> | Full private IP needed — partial address given so far. |
| DB_USER | postgres |  |
| DB_PASSWORD | <new-strong-db-password> | Outstanding |
| DB_PORT | 5432 |  |
| DB_NAME | cogniwatt_db |  |
| DB_POOL_SIZE | 20 | Default is 5 — must raise for 500 concurrent users (see Section 7.5). |
| DB_MAX_OVERFLOW | 30 | Default is 10 — raise alongside DB_POOL_SIZE and coordinate with Postgres max_connections. |

## 3.2 Application Settings

| Key | Value | Notes |
| --- | --- | --- |
| APP_NAME | CogniWatt-Customer-API |  |
| ENV | production |  |
| BASE_URL | https://api.customer2.cogniwatt.com | Public API URL for this site. |

## 3.3 Concurrency

Governs per-instance request concurrency; used by start_api.sh and main.py's startup event. Both default to the low-traffic baseline and must be raised explicitly for this site's 500 concurrent user target (see Section 7.5).

| Key | Value | Notes |
| --- | --- | --- |
| WEB_CONCURRENCY | 5 | Number of uvicorn worker processes — read by start_api.sh. Default 1. |
| THREAD_POOL_SIZE | 150 | Sync-handler thread pool size within each process, applied via anyio at startup. Default 40 (anyio's own default). |
| API_HOST | 0.0.0.0 |  |
| API_PORT | 8000 |  |

## 3.4 Security & Authentication

| Key | Value | Notes |
| --- | --- | --- |
| SECRET_KEY | 54cc9eed03e623fbe114418bdcd07920f06ad3402366d16833c3d809b37b58d | Freshly generated for this deployment — do not reuse across sites. |
| ALGORITHM | HS256 |  |
| ACCESS_TOKEN_EXPIRE_MINUTES | 1440 |  |
| REFRESH_TOKEN_EXPIRE_DAYS | 7 |  |
| SESSION_EXPIRY_DAYS | 20 |  |
| RESETPASSWORD_TOKEN_EXPIRE | 300 |  |
| MAX_LOGIN_ATTEMPTS | 5 |  |
| MAX_OTP_ATTEMPTS | 3 |  |
| TOTP_INTERVAL | 180 |  |

## 3.5 Email (SMTP) — OTP & notifications

| Key | Value | Notes |
| --- | --- | --- |
| SMTP_SERVER | smtp.gmail.com |  |
| SMTP_PORT | 587 |  |
| SMTP_USE_TLS | True |  |
| EMAIL_USER | <new-site-notification-email> | Outstanding |
| EMAIL_PASS | <app-password> | Outstanding — use an app password, not the account password. |
| FROM_EMAIL | <new-site-notification-email> | Outstanding |

## 3.6 Optional Integrations

Only configure the block(s) actually needed for this customer:

| Key | Value | Notes |
| --- | --- | --- |
| REDIS_HOST / PORT / DB | localhost / 6379 / 0 | Optional — caching only; app runs without Redis. |
| ZOHO_WEBHOOK_SECRET | (blank) | Set only if this customer uses Zoho integration. |
| VENDOR_APP_URL / INTERNAL_SERVICE_SECRET | (blank) | Set only if a companion vendor app is also deployed on this network. |
| SMS_PROVIDER | none | Set to twilio ¦ msg91 ¦ http to enable SMS OTP; leave “none” otherwise. |
| NOMINATIM_URL | https://nominatim.openstreetmap.org/reverse | Default — no change needed. |

## 3.7 File Storage

Where routers/file_upload.py saves uploaded documents — now configurable (fixed; previously hardcoded to uploads/documents/). The default is a local folder, fine for a single instance only. Before adding a second API instance, this must point at storage every instance can reach.

| Key | Value | Notes |
| --- | --- | --- |
| UPLOAD_DIR | uploads/documents | Local path default. For 2+ instances, point at a network share or object-storage mount shared by all of them — still outstanding for this site (see Section 7.5, item 3). |
| MAX_UPLOAD_MB | 5 | Rejects uploads over this size — read in chunks (utils/upload_limits.py, shared by every upload endpoint), aborts early rather than buffering the whole file. Exposed to the UI unauthenticated via GET /public-config, so the Flutter app reads it live instead of keeping its own copy. Also set client_max_body_size at the reverse proxy to match. |

# 4. Database Setup

Schema is managed via plain SQL migration files (no Alembic), located in Customer-API/migrations/.

- Provision a fresh PostgreSQL database on the new host (cogniwatt_db).

- Run migrations/run_all_migrations.sql against it to build the schema.

- Decide whether to run seed_complete_system.sql and seed_testing_request_workflow.sql for base reference data, or migrate/copy data from an existing tenant instead.

- Confirm whether Customer2 is a fully separate tenant (own DB, own users) rather than sharing an existing database — this determines the seed-vs-migrate decision above.

# 5. Frontend Configuration — coginiwattcustomer

## 5.1 Web build

File: web/config.json

| Key | Value | Notes |
| --- | --- | --- |
| BASE_URL | https://api.customer2.cogniwatt.com |  |
| ENV | production |  |
| SESSION_TIMEOUT | 30 |  |
| OTP_TIMEOUT | 90 |  |
| SCADA_DASHBOARD_URL | (shared URL, or site-specific if applicable) | Confirm if Customer2 needs its own SCADA feed. |

WS_BASE_URL is optional — if omitted, it is derived automatically from BASE_URL by swapping the scheme to wss://.

## 5.2 Desktop / mobile builds

File: assets/env/.env — same keys as above, .env format. Rebuild installers for this site after updating.

## 5.3 Backend CORS

main.py currently allows all origins (allow_origins includes "*"), so the new UI domain will work without a backend code change. Recommended hardening (not a blocker): restrict allow_origins to https://<UI domain for Customer2> in production.

# 6. Deployment Checklist

- Provision server(s) on the new network for the API and the web UI.

- Install Python + dependencies (requirements.txt) for Customer-API; create venv.

- Create and populate .env per Section 3 above.

- Provision PostgreSQL, run migrations, decide on seed data (Section 4).

- Run the API behind a reverse proxy (nginx/IIS) with TLS — do not expose the raw dev server directly, since this site is internet-facing.

- Set up a process manager/service so the API restarts on crash or reboot.

- flutter build web with web/config.json pointed at the new BASE_URL; host behind its own TLS-terminated domain.

- If desktop/mobile clients are needed for this site, update assets/env/.env and rebuild those installers.

- DNS: point api.customer2.cogniwatt.com (and the UI's domain) at the new server, each with a valid TLS certificate.

- Open only the reverse proxy's HTTPS port on the firewall; keep the app port internal.

- Smoke test: login/OTP flow, core dashboard views, and SCADA dashboard embed.

# 7. Infrastructure Recommendations

Target load for this deployment: 500 concurrent users. Sizing is driven both by the dependencies in Customer-API/requirements.txt (this API is not a plain CRUD backend — it performs OCR processing via easyocr/torch/torchvision/PyMuPDF, plus pandas/openpyxl reporting, APScheduler background jobs, and Redis caching) and by hard limits found in the current code (Section 7.5). At 500 concurrent users, hardware alone does not solve this — the code-level fixes in 7.5 are prerequisites, not optional hardening.

## 7.1 API Server (Customer-API)

| Key | Value | Notes |
| --- | --- | --- |
| OS | Ubuntu Server 22.04 LTS | FastAPI / uvicorn / torch all run natively; avoids Windows overhead for this stack. |
| CPU | 8 vCPU minimum per instance | Route handlers are sync def, served from FastAPI's worker thread pool; easyocr/torch also run OCR inference on CPU. At 500 concurrent users this needs real headroom, not the 4 vCPU baseline for a low-traffic site. |
| RAM | 32 GB per instance | torch + easyocr models resident (2–4 GB) plus a much larger DB connection pool, more uvicorn worker processes, and concurrent pandas report generation at this user count. |
| Process model | gunicorn + 4–8 UvicornWorker processes | A single uvicorn process's default thread pool (~40 threads) will queue heavily at 500 concurrent users; multiple worker processes are required. |
| Scaling | Plan for 2+ instances behind a load balancer | Vertical sizing alone is risky at this scale. Horizontal scaling is blocked today by local-disk file storage — see 7.5, item 3 — so treat that fix as a prerequisite to adding a second instance. |
| Disk | 100–200 GB SSD per instance | OS/app/logs plus uploaded documents, test reports, and temp OCR files (PyMuPDF renders pages to images during processing). Grows faster at 500 users — monitor. |
| GPU | Not required to start | CPU-only OCR is workable if extraction is moved to a background queue (7.5, item 4); revisit only if OCR throughput remains a bottleneck after that change. |

## 7.2 Web / UI Server (coginiwattcustomer web build)

Serves the static Flutter web build behind a reverse proxy — no app logic runs here, so this tier scales cheaply even at 500 users.

| Key | Value | Notes |
| --- | --- | --- |
| CPU | 2–4 vCPU | Static file serving + reverse proxy/TLS termination; add a small margin over the low-traffic baseline for TLS handshake volume at 500 concurrent sessions. |
| RAM | 4 GB | Plenty for nginx/IIS serving a static build plus connection buffers at this concurrency. |
| Placement | Separate box or CDN-fronted, recommended at this scale | Co-locating with the API is fine at low traffic, but at 500 concurrent users keep it separate so a UI traffic spike doesn't compete with API/OCR CPU. |

## 7.3 Database Server (PostgreSQL)

The migrations/ folder shows a fairly normalized, multi-module schema (multi-tenancy, workflows, testing requests, analytics, notifications). At 500 concurrent users this must be a dedicated, well-resourced instance — the current app-side pool (Section 7.5, item 1) is the more immediate limit, but the server still needs headroom once that's fixed.

| Key | Value | Notes |
| --- | --- | --- |
| CPU | 8 vCPU | Raised from the low-traffic baseline (4 vCPU) to handle the larger connection pool and concurrent query volume at 500 users. |
| RAM | 32 GB | More headroom for shared buffers/cache once connection limits are raised app-side. |
| Disk | SSD/NVMe, start at 200 GB | Size to data + document-metadata growth at this user count; monitor and expand. |
| Connection pooling | Add PgBouncer in front of Postgres | 500 concurrent users with a raised app-side pool can otherwise open far more raw connections than Postgres handles well; PgBouncer absorbs that. |
| max_connections | Raise to match app pool sizing | Must be coordinated with the pool_size/max_overflow fix in 7.5, item 1 — raising one without the other just moves the bottleneck. |
| Backups | Automated backups / WAL archiving | This is the source of truth — treat it accordingly. |

## 7.4 Redis (optional, caching)

Lightweight at low traffic, but at 500 concurrent users run it as its own instance rather than co-located — caching becomes more valuable under load, and you don't want it competing with API or OCR CPU.

## 7.5 Pre-Scale Fixes — Required Before 500 Concurrent Users

These are current, concrete limits found in the code, not general best practice. None of the sizing above helps until these are addressed:

- 1. FIXED — Database connection pool is now configurable via DB_POOL_SIZE / DB_MAX_OVERFLOW in .env (database.py line ~87; documented in .env.example). Defaults remain 5/10 = 15 connections/process, so this still must be set explicitly for the new site — at 500 concurrent users, budget roughly 150 connections and coordinate with Postgres max_connections / PgBouncer above.

- 2. FIXED — Thread pool and worker count are now configurable via .env. main.py applies THREAD_POOL_SIZE to anyio's thread limiter at startup (default 40, matching anyio's own default), and the new start_api.sh launches uvicorn with WEB_CONCURRENCY worker processes. Both still default to the low-traffic baseline (40 threads, 1 process) and must be raised explicitly for 500 concurrent users.

- 3. PARTIALLY FIXED — routers/file_upload.py now reads UPLOAD_DIR from .env (previously hardcoded to uploads/documents/) — see Section 3.7. The path itself is not yet set to shared storage for this site, so horizontal scaling is still blocked until it is: a file uploaded to instance A remains invisible to instance B on a local path. Point UPLOAD_DIR at shared network storage or an S3-compatible object store before adding a second API instance.

- 4. FIXED — Uploads are now read in chunks and rejected past MAX_UPLOAD_MB (default 5 MB, .env-configurable; utils/upload_limits.py, shared by every upload endpoint — see Section 3.7) instead of buffering an unbounded file into memory. The limit is exposed to the UI unauthenticated via GET /public-config (routers/public_config.py), so the Flutter app reads it live rather than duplicating the number in its own config. Still set client_max_body_size (nginx) or equivalent at the reverse proxy to match — the app-level check alone doesn't stop an oversized request from reaching this instance first.

- 5. OCR extraction (easyocr/torch, workers=1) runs inline and synchronously in the request path (services/import_extractor_service.py). It is CPU-heavy and slow per call; concurrent OCR requests will serialize and can starve the shared thread pool used by everyone else's requests. Move OCR extraction to a background job/queue, separate from the request-serving pool.

These recommendations target 500 concurrent users on a single-tenant on-prem deployment. Hardware sizing in 7.1–7.4 assumes items 1–5 above are fixed first; sizing the current code as-is for 500 concurrent users would just move the failure point from “out of memory” to “DB pool exhausted” or “thread pool saturated,” regardless of server size.

# 8. Open Items

These must be resolved before this configuration can be finalized and deployed:

- Full database host IP (currently only “10.x” has been given)

- Database password

- SMTP/notification email account and app password for this site

- Whether Zoho, SMS/OTP, or a site-specific SCADA URL are required for Customer2

- Whether Customer2 is a new empty tenant or requires data migrated from an existing instance

- Scheduling the five pre-scale code/config fixes in Section 7.5 — these are required, not optional, given the 500 concurrent user target